AGREEMENT FOR SALE

This AGREEMENT FOR SALE (“Agreement”) is made and entered into at Navi Mumbai on ______ July, 2025.

BY AND BETWEEN

M/S. SEAVISTA INFRASTRUCTURE LLP (PAN:AFGFS8624D) a Limited Liability Partnership Firm incorporated under the provisions of the Limited Liability Partnership Act, 2008 having its registered office at Sector-13, Plot No. 17+31+32, Nerul, Navi Mumbai-400706, Maharashtra, India, through its Authorised / Designated Partners 1) Mr. Shafique Ahmed Jameel Ahmed Ansari & 2) Mr. Navin S. Bhatla hereinafter referred to as “PROMOTERS” (which expression shall unless repugnant to the context or meaning thereof be deemed to mean and include its Partners and their successor, executors, administrators and permitted assignees) being party of the FIRST PART.

AND

M/S. PANKAJA DEVELOPERS (PAN:AJHPG2076Q) a Proprietorship firm having its registered office at Ground Floor, Plot no.151, Kumars, Sector-21, Nerul, Navi Mumbai-400706, Maharashtra, India, through proprietor Mr. Pankaj Dharmendra Gupta, hereinafter referred to as “OWNER/CO-PROMOTER” (which expression shall, unless it be repugnant  to the context or meaning thereof be deemed to mean and include his legal heirs, successors, nominee, executors, administrators and permitted assignees) being party of the SECOND PART.

AND

- MR. JITIN JOSE (PAN: AGOPJ8711H) Adult, Individual, Age 45 years, occupation: Salaried, having address at B-103, Kunal 1, Plot no.204, Opp. Nerul Police Station, Sector-21,  Nerul, Navi Mumbai, Nerul Node-3, Thane, Maharashtra-400706, India, and

- MRS. JENNY JITIN (PAN: AFZPT4708E) Adult, Individual, Age 40 years, occupation: Salaried, having address at B-103, Kunal 1, Plot no.204, Opp. Nerul Police Station, Sector-21,  Nerul, Navi Mumbai, Nerul Node-3, Thane, Maharashtra-400706, India.

Hereinafter referred to as “ALLOTTEES” (which expression shall, unless it be repugnant to the context or meaning thereof be deemed to mean and include their legal heirs, successors, nominee, executors, administrators and permitted assignees) being party of the THIRD PART.

The Promoters, Co-Promoter and Allottees shall hereinafter collectively be referred to as the “Parties” and individually as “Party”.

WHEREAS,

- The CITY AND INDUSTRIAL DEVELOPMENT CORPORATION OF MAHARASHTRA LIMITED, is a company incorporated under the Companies Act, 1956 (as amended with Act No. 18 of 2013) and having its registered office at Nirmal, 2nd Floor, Nariman Point, Mumbai-400021, (the “CIDCO”) is the New Town Development Authority declared for the area designated as a site for the New Town of Navi Mumbai by the Government of Maharashtra in exercise of its powers under Sub-Sections (1) and (3-A) of the Maharashtra Regional and Town Planning Act, 1966 (Maharashtra Act No. XXXVII of 1966) (the “Act”) for the New Town of Navi Mumbai by the Government of Maharashtra in the exercise of its powers for the area designated as site for a New Town under sub-section (1) of Section 113 of the said Act.

- The State Government has acquired land within the delineated area of Navi Mumbai and vested the same in the CIDCO, by order duly made in that behalf as per the provisions of Section 113 of the said Act.

- The CIDCO being the Developmental Authority has been empowered under Section 118 of the said Act to dispose off any land acquired by it or vested into it in accordance with the proposal approved by the State Government under the said Act.

- CIDCO has launched a scheme vide “Scheme no.:MM-SCH-30-2022-23” for lease of 70 residential, residential-cum commercial & star category Hotel use of plots at Ghansoli, Vashi, Nerul, Kharghar, Kalamboli and New Panvel Nodes in Navi Mumbai through e-Tender cum e-Auction.

- The Co-Promoter has participated in the above mentioned scheme for Plot No.17+31+32, Sector-13, Nerul, Navi Mumbai admeasuring area 1392.42 sq. meters, (the “Plot”) by quoting an amount of Rs.3,18,501.00/- per sq. meters, being the highest bidder for the above mentioned plot. The said Plot is more particularly mentioned in the FIRST SCHEDULE.

- On 10th February 2023, CIDCO issued an “Allotment Letter” bearing no.59526/1001385/3386 in favour of the Co-Promoter as per the provision of Navi Mumbai Disposal of Land (Amendment) Regulation, 2008. The said Plot is earmarked for Residential + Commercial purpose under “MM-SCH-30-2022-23” scheme.

- The Co-Promoter has complied with all the conditions of the said Allotment Letter. Accordingly, CIDCO vide “Agreement to Lease” dated 10th May, 2024 granted a lease for entering upon the said Plot and constructing residential cum commercial buildings on the said Plot to the Co-Promoter on the terms and conditions more particularly stated therein. The said “Agreement to Lease”  is registered with the Office of Sub-Registrar of Assurances at Thane-11 under Serial no.TNN-8513-2024 dated 14th May, 2024 (hereinafter referred to as “Agreement for Lease”). A copy of Index 2 of the said Agreement to Lease is marked and annexed as “Annexure A”.

- On payment of the entire lease premium and execution of Agreement to Lease the Corporation has handed over the possession of the said Plot to the Co-Promoter.

- Pursuant to the above, the Co-Promoter is absolutely seized and possessed of or otherwise well and sufficiently entitled to the said Plot and have authority to enter upon the said Plot for the purpose of erecting building for residential-cum commercial within a period of 4 (four) years from the date of Agreement to Lease and/or any extended period, if any, as may be permitted by CIDCO.

- The Co-Promoter proposed to construct residential cum commercial buildings as per the plans sanctioned and the development permission granted by the Corporation including such additions, modifications, revisions, alterations, therein if any, from time to time as may be approved by the Planning Authorities.

- The Co-Promoter does not possess the financial capability to develop the said Plot. Therefore, the Co-Promoter decided to develop the said Plot through the Promoters herein on the basis of 50:50 sharing (more particularly mentioned in Development Agreement) of the constructed area/FSI (Floor Space Index) of the proposed building to be constructed on the said Plot.

- Vide “Development Agreement” dated 24th September, 2024 M/s. Seavista Infrastructure LLP i.e., the Promoters acquired developmental rights of the said Plot from the Co-Promoter upon terms and conditions mentioned therein. The said Development Agreement is duly registered with the Sub Registrar's office at Thane-11 bearing serial no.TNN 11-16929-2024 on 25th September, 2024. A copy of Index 2 of the said Development Agreement is marked and annexed as “Annexure B”.

- Vide “Deed of Rectification” dated 19th December, 2024 M/s. Seavista Infrastructure LLP i.e., the Promoters rectified the Development Agreement to address an inadvertent omission- namely, the absence of one Partner’s signature. The rectification was executed to incorporate the missing signature and confirm the validity of the original agreement. The said Deed of Rectification is duly registered with the Sub Registrar's office at Thane-11 bearing serial no.TNN-11-22521-2024 on 19th December, 2024. A copy of Index 2 of the said Deed of Rectification is marked and annexed as “Annexure C”.

- Pursuant to the Development Agreement and Deed of Rectification, the Co-Promoter has granted Power of Attorney dated 24th September, 2024 in favour of M/s. Seavista Infrastructure LLP i.e., the Promoters to commence and carry out the development work on the said Plot. The said Power of Attorney is duly registered with the Sub Registrar's office at Thane-11 bearing serial no.TNN 11-16930/2024 on 25th September, 2024.

- The Promoters has proposed to develop a ‘residential cum commercial’ project comprising of Ground floor + (parking at P-1, P-2, P-3, P-4, P-5 & P-6 levels) + Seventh (7) to Nineteenth (19) upper floors with Terrace Top swimming pool on 20th floor by utilising potential FSI of 6,806.249 sq. meters (the “Project”) available on the said Plot under Unified Development Control and Promotion Regulation, 2020 (“UDCPR, 2020”). The said project is more particularly described in the SECOND SCHEDULE hereunder. The said Project together with all amenities will constitute the whole Project named as “LA VESTA”.

- The Promoters/Co-Promoter have entered into a standard Agreement with an Architect “Samarth Design Studio”, having its Office at 1607, Meraki Arena, Opp. RK Studio, Sion Trombay Road, Chembur, Mumbai-400071, having licence no:CA/2007/40666, duly registered with the Council of Architects.

- CIDCO has sanctioned the building plans, specifications and designs submitted and granted Commencement Certificate (the “CC”) and Development permission vide its letter dated 18th November, 2024, bearing permit no. NMMCC/B/2024/APL/00718 to construct the said Project. A copy of the said Commencement Certificate is marked and annexed hereto as “Annexure D”.

- The Allottees are informed and are aware and hereby accepts that the Promoters & Co-Promoter are free and entitled to amend and/or modify the said plans and add to the said Building/Complex as may be possible and permissible provided however that the same does not in any manner prejudicially alter the plan and specifications of the flat/shop agreed to be purchased by the Allottee/s hereunder.

- The Promoters/Co-Promoter have registered the said Project under the provisions of the Real Estate (Regulation and Development) Act 2016 with Maharashtra Real Estate Regulatory Authority bearing no. P51700080489 dated 10th June 2025. A copy of RERA Registration Certificate for the said Project is marked and annexed hereto as “Annexure E”.

- The Promoters/Co-Promoter have appointed a Structural Engineer firm being M/s. Agharkar Consultant (Mr. Vilas Agharkar) having address at Office no.04, Ground Floor, Raheja Arcade, Plot no.61, Sector-11, CBD Belapur, Navi Mumbai-400614, having licence no:AM460, for the preparation of the structural design and drawings of the Project and the Promoters/Co-Promoter has accepted the professional supervision of the Architect and the Structural Engineer till the completion of the Project.

- The Promoters/Co-Promoter has upon request, given inspection to the Allottees of all the documents of title including copies of agreements, development permissions ‘Title Report’ dated 13th December, 2024 in respect of the said Plot issued by Advocate Rajesh Parshuram Patil and of such other documents as are specified under applicable statute and rules and regulations. A copy of the said Title Report is marked and annexed hereto as “Annexure F”.

- The Promoters/Co-Promoter have got the approvals from the concerned local authority(s) for the plans, the specifications, elevations, sections of the said Project and shall obtain the balance approvals, if any, from various authorities from time to time, so as to obtain Project Completion Certificate or Occupancy Certificate of the said Project.

- While sanctioning the abovementioned plans, concerned local authority and/or Government has laid down certain terms, conditions, stipulations and restrictions which are to be observed and performed by the Promoters/Co-Promoter while developing the said Project and upon due observance and performance of which only the completion or occupancy certificate in respect of the said Project shall be granted by the concerned local authority.

- The Promoters/Co-Promoter have accordingly commenced construction of the said Project in accordance with the said proposed plans.

- The Allottees has demanded inspection from the Promoters/Co-Promoter and the Promoters/Co-Promoter have given inspection to the Allottees of all documents of title relating to the said Plot and Project including all the documents mentioned in the recitals hereinabove and also the plans, designs and specifications prepared by the Promoter’s Architects, the Title Certificate, revenue records, Development Permissions, sanctioned plans, layout of the Unit allotted to Allottees, layout of Project, etc. and all other documents as specified under the RERA and the rules and regulations made thereunder. Prior to execution of this agreement upon demand by the Allottees enquiry, the Promoters herein has requested to the Allottees to carry out independent search by appointing their own Attorney/Advocate and to ask any queries, they have regarding the marketable title and rights and authorities of the Promoters. The Allottees are fully satisfied with the title of the Promoters in respect of the said Land and the Promoter’s right to construct building/s thereon in accordance with the sanctions and approvals granted from time to time and sale/allot various Units comprising in the Project to any person of its choice and the Allottees have agreed not to raise any requisitions on or objections to the same.

- The Allottees have seen the approved plans as prepared by the Architect and the Allottees are aware that the Promoters/Co-Promoter may change the said building plans from time to time and/or as may be required by the CIDCO and/or all other concerned authorities while giving the approval to the same and/or at any time and from time to time thereafter.

- The Allottees have seen and approved the building and floor plan and have understood the nature and quality of construction and fittings, fixtures, facilities and amenities to be provided in the said Project.

- The Allottees have confirmed that the Allottees are satisfied in all respects with regard to the title of the Promoters/Co-Promoter in respect of the said Land/Plot and further in respect of the said Unit (defined hereinbelow). The Allottees confirms that the Allottees have waived their rights to any further investigation or raise any objection to the title of the Promoters/Co-Promoter to the said Land/Plot/Project and the competency of the Promoters/Co-Promoter to enter into this Agreement.

- On satisfying themselves about the plans and after the perusal of various deeds and documents, specifically referred to hereinabove and after satisfying themselves as regards the other terms and conditions including the title of the Promoters/Co-Promoter to the said plot, the Allottees have approached the Promoters and offered to purchase a residential flat having Flat no. 903, admeasuring about 62.48 sq. meters RERA Carpet Area plus deck area admeasuring about 3.96 sq. meters comprising the 9th Floor of the Project along with One (1) no. of covered car parking space at Podium level P5 bearing unit no.09 admeasuring 12.50 sq. meters (the “Unit”) in the project known as “La Vesta” being constructed by the Promoters on the said Plot. The said Unit is more particularly described in THIRD SCHEDULE hereunder for a total consideration of Rs.1,00,00,000 /- (Rupees  One Crore  Only) (“Total Consideration”) and on the terms and conditions hereinafter appearing.

- At and before the execution of these presents the Allottees have paid to the Promoters a sum of Rs. 49,50,000 /- (Rupees Fifty  Lakh Fifty  Thousand  Only) being “Initial Booking Amount” for the Purchase of the said Unit agreed to be sold by the Promoters to the Allottees, the receipt whereof the Promoters does hereby admit and acknowledge. The Allottees have agreed to pay to the Promoters balance consideration in the manner hereafter appearing.

- For the purpose of this Agreement, “RERA Carpet Area” shall mean as stated in the Real Estate (Regulation and Development) Act, 2016, with the rules thereunder (“RERA”), being the net usable floor area of an apartment, excluding, the area covered by the external walls, areas under services shafts, exclusive balcony appurtenant to the said Unit for exclusive use of the Allottees or verandah area and exclusive open terrace area appurtenant to the said Unit for exclusive use of the Allottees, but includes the area covered by the internal partition walls of the apartment.

- The Parties, relying on the confirmations, representations and assurances of each other to faithfully abide by all the terms, conditions and stipulations contained in this Agreement and all applicable laws, are now willing to enter into this Agreement on the terms and conditions appearing hereinafter.

- The Promoters in compliance of section 13(1) of the Real Estate (Regulation and Development) Act, 2016 is required to execute a written Agreement for Sale of the said Unit in favour of the Allottees, being in fact these presents and also to register said Agreement for Sale under the Registration Act, 1908, the Parties hereto are desirous to reduce in writing all the terms and conditions of this transaction and hence this presents.

- The Parties have gone through all the terms and conditions set out in this Agreement and understood the mutual rights and obligations detailed herein and the Promoters hereby agrees to sell and the Allottees hereby agrees to purchase the said Unit.

- The Parties hereby confirm that they are signing this Agreement with full knowledge of all the laws, rules, regulations, notifications, etc., applicable to the said Project.

NOW THEREFORE, THIS AGREEMENT WITNESSETH AND IT IS HEREBY AGREED BY AND BETWEEN THE PARTIES HERETO AS FOLLOWS:

- The Promoters shall construct the said Project consisting of Ground floor + (parking at P-1, P-2, P-3, P-4, P-5 & P-6 levels) + Seventh (7) to Nineteenth (19) upper floors with Terrace Top swimming pool on 20th floor on the said Plot by utilizing potential FSI of 6,806.249 sq. meters available under UDCPR, 2020 in accordance with the plans, designs and specifications as approved by the concerned local authority from time to time.

Provided that the Promoters shall have to obtain prior consent in writing of the Allottee in respect of variations or modifications which may adversely affect the said Unit of the Allottees except any alteration or addition required by any Government authorities or due to change in law.

1.a. The Allottees hereby agrees to purchase from the Promoters and the Promoters hereby agrees to sell to the Allottees Flat no. 903, 9th Floor, admeasuring about 62.48 sq. meters RERA Carpet Area plus deck area admeasuring about 3.96 sq. meters along with One (1) no. of covered car parking space at Podium level P5 bearing unit no.09 admeasuring 12.50 sq. meters (the “Unit”) in the Project for a total consideration of Rs. 1,00,00,000 /- (Rupees  One Crore  Only) (“Total Consideration”) which is inclusive of the proportionate price of the common areas and facilities. The said unit is more particularly described in the THIRD SCHEDULE hereunder. The Unit and covered parking is separately marked on the copy of the Floor Plan annexed herewith as “Annexure G”.

1.b.The Allottees after the execution of this agreement shall deduct tax at source on the total consideration amount at the prevailing rate applicable under the Income Tax Act, 1961, in favour of the Promoters bearing TAN:MUMS33415L, and shall furnish the TDS certificate to the Promoters within the prescribed time limit as per the Income Tax Act, 1961.

1.c.The Allottees have requested the Promoters to allot a bare shell Unit with the electric, water and drainage connection. Accordingly, at the request of the Allottees the Promoters has agreed to allot said Unit for the said Consideration without any internal amenities after reducing the costs for providing internal amenities.

1.d. The Allottees have paid on or before execution of this Agreement a sum of 49,50,000 /- (Rupees Fifty  Lakh Fifty  Thousand  Only) as “initial booking amount” at the time of booking and hereby agrees to pay to the Promoters the balance amount of Rs. 4950000 /- (Rupees Forty Nine Lakh Fifty  Thousand  Only) in the following manner:

| Sr. no. | Stage of Payment | Percentage |
| --- | --- | --- |
| 1. | Initial booking amount. | 10% |
|  | On or after execution of this Agreement. | 20% |
|  | On completion of the Plinth work of the building. | 15% |
|  | On or before completion 2nd Slab. | 2.5% |
|  | On or before completion 4th Slab. | 2.5% |
|  | On or before completion 6th Slab. | 2.5% |
|  | On or before completion 8th Slab. | 2.5% |
|  | On or before completion 10th Slab. | 2.5% |
|  | On or before completion 12th Slab. | 2.5% |
|  | On or before completion 14th Slab. | 2.5% |
|  | On or before completion 16th Slab. | 2.5% |
|  | On or before completion 18th Slab. | 2.5% |
|  | On or before completion 20th Slab. | 2.5% |
| 14. | On completion of the walls, internal plasters, floorings, doors and windows. | 5% |
| 15. | On completion of the sanitary fittings, staircases, lift wells, lobbies up to the floor level. | 5% |
| 16. | On completion of external plumbing and external plaster, elevation, terrace with waterproofing, of the building. | 5% |
| 17. | On completion of electrical fittings, electro, mechanical and environmental requirements, entrance lobby/s and paving of area. | 5% |
| 18. | On completion of water pumps and lifts. | 5% |
| 19. | On handing over possession of Unit or receipt of Occupancy Certificate or Completion Certificate. | 5% |
|  | Total | 100% |

1.e. The said Consideration above excludes Taxes (consisting of tax paid or payable by the Promoters/Co-Promoter by way of GST, Value Added Tax, Service Tax, and Cess or any other similar taxes which may be levied, in connection with the construction of and carrying out the Project payable by the Promoters/Co-Promoter) up to the date of handing over the possession of the Unit.

1.f. The Allottees shall be liable to pay and hereby agrees to pay to Promoters any statutory taxes (as made applicable or amended from time to time) like GST or any other charges, levy, tax, duty by whatever name called, if made applicable under any law by the government on this transaction for all times to come. Such payment shall be made by the Allottees at the time of execution of these presents or at the time of making each payment as per the provisions of law. If such liability arises thereafter then the Allottees shall make over such payment to Promoters within 14 days upon receiving a notice of demand (demand letter) from Promoters.

1.g. The Consideration is escalation-free, save and except increases which the Allottees hereby agrees to pay, due to increase on account of development charges payable to the competent authority and/or any other increase in charges which may be levied or imposed by the competent authority from time to time. The Promoters/Co-Promoter undertakes and agrees that while raising a demand on the Allottees for increase in development charges, cost/charges, or levies imposed by the competent authorities, the Promoters shall enclose the said notification/order/rule/regulation to that effect along with the demand letter being issued to the Allottees, which shall only be applicable on subsequent payments.

1.h. The Allottees shall make payment of the balance amount or any other payment due under this agreement immediately upon it becoming due, without any delay or demur for any reason whatsoever, failing which the outstanding amount shall carry interest at such rates as prescribed in the law till the time of payment or realization.

1.i.  Upon an instalment and/or balance payment payable by the Allottees to the Promoters becoming due, the Promoters shall issue a notice of demand cum invoice giving maximum 15 days’ time from date of notice to Allottees for making the payment of instalment. The said notice of demand shall be accompanied by a certificate from the architect certifying the satisfactory completion of the stage of work for which the payment is due.

1.j. The receipt for the payments made shall be issued by Promoters only after the bank instrument is cleared and the funds mentioned therein reaches the stated bank account of the Promoters.

1.k. The Promoters shall confirm the final carpet area that has been allotted to the Allottees after the construction of the Project is complete and the occupancy certificate is granted by the competent authority, by furnishing details of the changes, if any, in the carpet area, subject to a variation cap of (3%) three percent. The total price payable for the carpet area shall be recalculated upon confirmation by the Promoters. If there is any reduction in the carpet area within/beyond the defined limit then Promoters shall refund the excess money paid by Allottees within (45) forty-five days with annual interest at the rate specified in the Rules, from the date when such an excess amount was paid by the Allottees. If there is any increase in the carpet area allotted to Allottees, the Promoters shall demand additional amount from the Allottees as per the next milestone of the Payment Plan. All these monetary adjustments shall be made at the same rate per square meter as agreed in this Agreement. Provided either of parties intimate to the other party about deviation in area and demands for difference amount within 45 days of the Promoters issuing ‘possession letter’ to the Allottees.

1.l. The Allottees authorizes the Promoters to adjust/appropriate all payments made by them under any head(s) of dues against lawful outstanding, if any, in their name as the Promoters may in its sole discretion deem fit and the Allottees undertakes not to object/demand/direct the Promoters to adjust his payments in any manner.

- The Promoters hereby agrees to observe, perform and comply with all the terms, conditions, stipulations and restrictions if any, which may have been imposed by the concerned local authority at the time of sanctioning the said plans or thereafter and shall, before handing over possession of the Unit to the Allottees, obtain from the concerned local authority occupancy and/or completion certificates in respect of the Unit.

2.2. Time is of essence for the Promoters as well as the Allottees. The Promoters shall abide by the time schedule for completing the Project and handing over the Unit to the Allottees and the common areas to the association of the Allottees after receiving the Occupancy Certificate or the Completion Certificate or both, as the case may be. Similarly, the Allottees shall make timely payments of the instalment and other dues payable by them and meeting the other obligations under the Agreement subject to the simultaneous completion of construction by the Promoters as per the payment table in this Agreement.

- The Promoters hereby declares that the FSI presently being utilized in the said Project is 2042.80 sq. meters and the Promoters will utilize the remaining available potential FSI by any name including FSI/TDR/Premium/Ancillary/etc. up to a maximum of 6,806.249 sq. meters as available under UDCPR, 2020.

- The Promoters will be entitled to complete and obtain Occupancy Certificate of the commercial portion in the project before completing the construction of the residential building/Units.

4.2. If the Promoters fails to abide by the time schedule for completing the Project and handing over the Unit to the Allottees, the Promoters agrees to pay to the Allottees, who does not intend to withdraw from the project, interest as specified in the Rule, on all the amounts paid by the Allottees, for every month of delay, till the handing over of the possession. The Allottees agrees to pay to the Promoters, interest as specified in the Rule, on all the delayed payment which become due and payable by the Allottees to the Promoters under the terms of this Agreement from the date the said amount is payable by the Allottees to the Promoters.

4.3. Without prejudice to the right of Promoters to charge interest in terms of sub clause no. 4.2 above, on the Allottees committing default in payment on due date of any amount due and payable by the Allottees to the Promoters under this Agreement (including his/her proportionate share of taxes levied by concerned local authority and other outgoings) and on the Allottees committing three defaults of payment of reminders, the Promoters shall at his own option, terminate this Agreement:

Provided that, Promoters shall give notice of (15) fifteen days in writing to the Allottees, by Registered Post AD at the address provided by the Allottees and mail at the e-mail address provided by the Allottees, of his intention to terminate this Agreement and of the specific breach or breaches of terms and conditions in respect of which it is intended to terminate the Agreement. If the Allottees fail to rectify the breach or breaches mentioned by the Promoters within the period of notice then at the end of such notice period, Promoters shall be entitled to terminate this Agreement.

​​Provided further that upon termination of this Agreement as aforesaid, the Promoters shall refund to the Allottees (subject to adjustment and recovery of any agreed liquidated damages or any other amount which may be payable to Promoters) within a period of thirty days of the termination, the instalments of sale consideration of the Unit which may till then have been paid by the Allottees to the Promoters.

4.4. In case of termination of this Agreement, the Promoters may forfeit up to 10% of Agreement value as damages towards cancellation (hereinafter referred to as “the pre- determined damages”) accepted by Allottees as being reasonable and fair estimate from the consideration amount paid by Allottees till the date of termination and shall refund the balance amount to the Allottees. Such refund to the Allottees shall be within 30 days from the date of registration of ‘Cancellation Deed’. Further, Allottees shall not be entitled to claim refund from the Promoters the amounts paid by the Allottees to the government namely GST, stamp duty, registration, legal charges and all other charges/taxes. If the Allottees has defaulted, the Promoters shall not be liable to pay to the Allottees any interest on the amount so refunded. Upon termination of this Agreement the Promoters shall be at liberty to dispose of and sell the Unit to such person and at such price as the Promoters may in his absolute discretion think fit. However, in case Allottees challenges such termination before any authority then Promoters shall be entitled to hold the refund till conclusion of such dispute.

4.5. If the Allottees herein, decides to terminate this Agreement in respect of the said Unit due to any reason other than attributable to the Promoters, the Allottees herein shall issue a prior written notice to the Promoters as to the intention of the Allottees and on such receipt of notice the Promoters herein shall be entitled to deal with the said Unit with any other prospective buyers. After receipt of such notice of intention to terminate this Agreement from the Allottees, the Promoters shall issue a 15 days’ notice in writing calling upon them to execute and register the Deed of Cancellation. Only upon the execution and registration of Deed of Cancellation the Allottees shall be entitled to receive the refund of consideration less 10% i.e., predetermined damages.

4.6. It is further agreed by the parties hereto that part payment of any instalment shall be construed to be the default in the payment of the said instalment. In the event of such termination, the Promoters shall be entitled to resell the said premise to such third person/party, as the Promoters may deem fit, necessary and proper and recover and appropriate to themselves the entire sales consideration and other amounts that shall be received from such resale.

4.7. It is specifically agreed between the Parties hereto that, if the transaction in respect of the said Unit between the Promoters and Allottees herein is terminated as herein above written then all the instruments under whatsoever head executed between the Parties hereto or between the Promoters and Allottees herein, in respect of the said Unit, shall stand automatically cancelled and neither Party shall have no right, title, interest or claim against each other except as provided hereinafter.

- The fixtures and fittings with regard to the flooring and sanitary fittings and amenities like one or more lifts, etc to be provided in the said Project and the Unit by the Promoters/Co-Promoter are set out in “Annexure H”, annexed hereto.

- The Promoters shall give possession of the Unit to the Allottees in the said Project on or before 31st of December, 2028. If the Promoters fails or neglects to give possession of the Unit to the Allottees on account of reasons beyond his control and of his agents by the aforesaid date then the Promoters shall be liable on demand to refund to the Allottees the amounts already received by him in respect of the Apartment with interest at the same rate as may mentioned in the this agreement herein above from the date the Promoters received the sum till the date the amounts and interest thereon is repaid.

Provided that the Promoters shall be entitled to reasonable extension of time for giving delivery of Unit on the aforesaid date, if the completion of the Project in which the Unit is to be situated is delayed on account of:

(i)war, civil commotion or act of God;

(ii)any notice, order, rule, notification of the Government and/or other public or competent authority/court;

(iii)Other force majeure or unforeseen circumstances or conditions or other causes beyond the control of the Promoters or its agents;

(iv)Delay in issuing any permission, approval, NOC, sanction and/or Project Occupation Certificate and/or Completion Certificate by the concerned authority;

(v)Delay in securing necessary permissions or completion/occupancy certificate from the completion authorities or water, electricity, drainage and sewage connections from the appropriate authorities, for reasons beyond the control of the Promoters;

(vi)A significant downturn in the general economic conditions in India and pertaining in particular to the real estate industry on account of which there is a slowdown in the operations of the Promoters.

- Procedure for taking possession: The Promoters, upon obtaining the occupancy certificate of the Project from the local/competent/planning authority and the payment made by the Allottees as per this agreement shall offer in writing the possession of the Unit, to the Allottees in terms of this Agreement to be taken within three (3) months from the date of issue of such notice and the Promoters shall give possession of the said Unit to the Allottees. The Allottees agree to pay the maintenance charges as determined by the Promoters or association of Allottees, as the case may be. The Promoters on its behalf shall offer the possession to the Allottees in writing within seven (7) days of receiving the occupancy certificate of the Project.

7.2.The Allottees shall take possession of the said Unit within fifteen (15) days of the written notice from the Promoters to the Allottees intimating that the said Unit is ready for use and occupancy.

7.3.Failure of Allottees to take possession of Unit: Upon receiving a written intimation from the Promoters as per this agreement, the Allottees shall take possession of the Unit from the Promoters by executing necessary indemnities, undertakings and such other documentation as prescribed in this Agreement and the Promoters shall give possession of the Unit to the Allottees. In case, the Allottees fails or commits delay in taking possession of the said Unit within time provided in this agreement, such Allottees shall continue to be liable for payment of maintenance charges, property tax, electricity charges and any other expenses and outgoings in respect of the said Unit and the Promoters shall not be liable for the maintenance, wear and tear of the said Unit.

7.4. If within a period of five (5) years from the date of handing over the Unit to the Allottees, the Allottees brings to the notice of the Promoters any structural defect in the Unit or the building in which the Unit is situated or any defects on account of workmanship, quality or provision of service, then, wherever possible such defects shall be rectified by the Promoters at his own cost and in case it is not possible to rectify such defects, then the Allottees shall be entitled to receive from the Promoters, compensation for such defect in the manner as provided under the Act.

7.5.The warranty is applicable only if after occupying the Unit the Allottees maintain the Unit in the same condition as it was handed over to him by the Promoters. If he makes any changes like shifting of the walls, doors, windows and their grills, enclosing balconies flower bed, extending rooms, changing floors, plumbing systems, electrical wiring, sanitary systems and fittings, fixing falls ceiling or doing any work including water proofing, work done in Unit while changing titles or any other work affecting and damaging the columns and/or beams of the building, or damaging the stability of the structure of the building, intentionally or due to negligence, with or without the permission of the competent authority and/or society, this warranty shall stand lapsed. Further, in the following cases where the Allottee/s (i)Installs air conditioners on the external walls haphazardly which may destabilize the structure (ii)Allottees and/or its tenants load heavy luggage in the lift (iii)Damage any portion of the neighbour’s Unit, or common area by drilling or hammering etc. and (iv)Does not follow the conditions mentioned in the maintenance manual, the aforesaid warranty given by the Promoters shall not be invocable.

- The Allottees shall use the Unit or any part thereof or permit the same to be used only for residential purposes. Allottees shall use the parking space only for the purpose of keeping or parking vehicle.

- The Allottees while carrying out any work, addition, alteration, amendment and changes to its Unit, if there is any damage to any adjoining Unit or any Unit above or below the said Unit or abutting the said Unit or to any portion of the said Project, then the Allottees shall be liable and responsible to carry out the necessary repairs to all such Unit or any part of the Project as may be required under the Act and the Rules and the Promoters shall be absolved of the obligation and the responsibility under the Act and Rules.

9.2. Similarly, if as a result of any addition, alteration or changes carried out by the Allottees to the said Unit, if CIDCO or any other Authority adopts any action either against the Promoters/Co-Promoter or the said Project, then the Allottees alone shall be liable and responsible for all such actions in law. The Promoters shall have further rights to adopt such action against the Allottees including that of termination of this Agreement and/or recovery of compensation as the Promoters may be entitled under the Act and Rules.

9.3. Till the Lease Deed/Deed of Assignment of the said plot along with the said building is executed in favour of the Society and subsequent thereto till the Promoters have completely utilized the FSI/Development potential of the said Plot, the Allottees shall permit the Promoters/Co-Promoter, their servants and agents, with or without workmen, at all reasonable times, to enter into and upon the said plot & building or any part thereof to view the state and conditions thereof.

- The Allottees along with other Allottee(s) of the Project shall join in forming and registering the Society or Association to be known by such name as the Promoters/Co-Promoter may decide and for this purpose also from time to time sign and execute the application for registration and/or membership and the other papers and documents necessary for the formation and registration of the Society or Association and for becoming a member, including the bye-laws of the proposed Society and duly fill in, sign and return to the Promoters/Co-Promoter within (7) seven days of the same being forwarded by the Promoters/Co-Promoter to the Allottees, so as to enable the Promoters/Co-Promoter to register the common organization of Allottees. No objection shall be taken by the Allottees if any, changes or modifications are made in the draft bye-laws, or the Memorandum and/or Articles of Association, as may be required by the Registrar of Co-operative Societies or the Registrar of Companies, as the case may be, or any other Competent Authority.

10.2.The Promoters/Co-Promoter shall, within (3) three months of registration of the Society or Association as aforesaid, cause to be transferred to the Society or Association all the right, title and the interest of the Promoters/Co-Promoter in the said Project in which the said Unit is situated.

10.3.The Promoters/Co-Promoter shall within (3) three months of obtaining Occupancy Certificate, as aforesaid, shall execute a lease deed or deed of assignment in favour of the Society or Association for the remaining lease period.

10.4.The Allottees shall bear all costs professional charges and expenses for the same and also all expenses of the stamp duty, registration charges for Lease Deed/Deed of Assignment or any other Deed consent writing and other documents, the costs in connection with the formation of the said Society or Association, the costs of the stamping and registering all the agreements, deeds, transfer deeds or any other documents required to be executed including the entire professional costs of the Advocates of the Promoters/Co-Promoter shall be borne and paid by the said Society or Association proportionately by all the Unit Purchasers of the said Project alone.

- Within 15 days after notice in writing is given by the Promoters to the Allottees that the Unit is ready for use and occupancy, the Allottees shall be liable to bear and pay the proportionate share (i.e. in proportion to the carpet area of the Unit) of outgoings in respect of the Plot and Project namely local taxes, betterment charges or such other levies by the concerned local authority and/or Government water charges, insurance, common lights, repairs and salaries of clerks bill collectors, chowkidars, sweepers and all other expenses necessary and incidental to the management and maintenance of the Plot and Project. Until the said Project is transferred to the Society, the Allottees shall pay to the Promoters/Co-Promoter such proportionate share of outgoings as may be determined. The Allottees further agrees that till the Allottee's share is so determined the Allottees shall pay to the Promoters provisional contribution of Rs.__________/- per month/annually towards the outgoings for 24 months. The amounts so paid by the Allottee to the Promoters/Co-Promoter shall not carry any interest and remain with the Promoters/Co-Promoter until a conveyance/assignment of lease of the said Project is executed in favour of the Society or Association as aforesaid. On such conveyance/assignment of lease being executed for the Project the aforesaid deposits (less deduction provided for in this Agreement) shall be paid over by the Promoters/Co-Promoter to the Society or Association, as the case may be.

11.2.The Allottees shall on or before delivery of possession of the said premises keep deposited with the Promoters/Co-Promoter, the following amounts:

(i)Rs._________/- for share money, application entrance fee of the Society or Association;

(ii)Rs._________/- for formation and registration of the Society or Association;

(iii)Rs._________/- (proportionate) for taxes and other charges/levies in respect of the said Project for Society or Association;

(iv)Rs._________/- (proportionate) for Deposit towards Water, Electric, and other utility and services connection charges and

(v)Rs._________/- (proportionate) for deposits of electrical receiving and Sub Station provided in Layout.

11.3.The Allottees shall pay to the Promoters advance maintenance/deposit of such an amount that is along with the applicable GST as common maintenance charges for upkeep and maintenance of common areas and facilities in the said Project (like electricity of common areas, security, property tax, maintenance of common areas, salaries) until hand over of Project and common area in Project in favour of the Society, until formation and handover of building to Society subject to a minimum period of Twelve months from the date of notice specified herein. The amounts so paid by the Allottees to the Promoters shall not carry any interest and remain with the Promoters until a handover of buildings / Project to Society. The Allottees undertakes to pay such contribution within fifteen days of receiving notice that the said Unit is ready for possession and shall not withhold the same for any reason whatsoever. Provided that if the Allottees does not pay its share of the common maintenance charges within 15 days of receiving the notice of demand in this regard then the Promoters shall be entitled to hold possession of the said Unit and levy interest on such delayed payment from the date when the payment is due till the date of actual payment, as prescribed under MAHA RERA and rules made thereunder.

11.4.That the Promoters shall not be liable to repair or maintain the common areas like staircase, lifts, lobbies if these are damaged by the Allottees while shifting goods or while getting interior work done in the Unit purchased. The Allottees shall be liable to restore the original position of damaged areas at his own cost and effort.

11.5.Where the Allottees has to make any payment in common with other Allottees in the said Project, the same shall be in proportion which the carpet area of the said Unit bears to the total carpet area of all Units in the said Project.

11.6.At the time of registration of conveyance /lease of the Plot along with said Project, the Allottees shall pay to the Promoters, the Allottees' share of stamp duty and registration charges, transfer charges, etc., payable, if any, by the said Society on such conveyance or lease or any document or instrument of transfer in respect of the structure of the said Land to be executed in favour of the Society.

11.7.It is also agreed and understood that all the charges including the charges towards Property Tax, Service Charges, Sinking Fund, Insurance charges, NA Tax, Lease Rent as per actual for the Unit lying vacant & unsold Unit in the said Project will be paid by that Unit purchaser and not by the Promoters/Co-Promoter. The proportionate charges for water, common electricity, contribution towards repair and maintenance funds, expenses on repair and maintenance of the lifts including charges for running the lifts, car parking, non-occupancy charges or any other charges will also be paid by that Unit purchaser proportionately. However, if the Promoters/Co-Promoter gives the Unit on lease he shall pay all the proportionate charges as paid by all other Unit purchasers of the said Project.

- The Allottees shall pay to the Promoters/Co-Promoter a sum of Rs. 25,000/- (Rupees Twenty Five Thousand only) for meeting all legal costs, charges and expenses, including professional costs of the Advocates of the Promoters/Co-Promoter in connection with preparing and registering this agreement.

- The Allottees shall pay to the Promoters/Co-Promoter a sum of Rs.______________/- (Rupees__________________________________ only) for meeting all legal costs, charges and expenses, including professional costs of the Attorney-at- Law/Advocates of the Promoters in connection with formation of the said Society or Association and for preparing its rules, regulations and bye-laws and the cost of preparing and engrossing the conveyance or assignment of lease.

- REPRESENTATIONS AND WARRANTIES OF THE PROMOTERS/CO-PROMOTER:

The Promoters/Co-Promoter hereby represents and warrants to the Allottees as follows:

- The Promoters/Co-Promoter has clear and marketable title with respect to the Plot as declared in the Title Report annexed to this agreement and has the requisite rights to carry out development upon the Plot and also has actual, physical and legal possession of the Plot for the implementation of the Project.

- The Promoters has lawful rights and requisite approvals from the competent authorities to carry out development of the Project and shall obtain requisite approvals from time to time to complete the development of the project.

- There are no encumbrances upon the Plot or the Project except those disclosed in the Title Report.

- There are no litigations pending before any Court of law with respect to the Plot or Project except those disclosed in the Title Report;

- The Promoters\Co-Promoter has disclosed all drawings, sale plans, other drawings as given to the Promoters\Co-Promoter by the appointed Architect, Structural Consultants and any other consultants appointed by the Promoters\Co-Promoter to the Allottees and the Allottees is aware that professional liability has been undertaken by them individually with the Promoters\Co-Promoter which shall prevail on these consultants individually or cumulatively if there is any loss/ harm is caused to the Allottees and based on these said details of the drawings any of the calculations and areas shown, the Allottees has agreed to take the said Unit.

- All approvals, licenses and permits issued by the competent authorities with respect to the Plot and the said Project are valid and subsisting and have been obtained by following due process of law. Further, all approvals, licenses and permits to be issued by the competent authorities with respect to the Project shall be obtained by following due process of law and the Promoters\Co-Promoter has been and shall, at all times, remain to be in compliance with all applicable laws in relation to the Project, project land, Building/wing and common areas.

- The Promoters/Co-Promoter has the right to enter into this Agreement and has not committed or omitted to perform any act or thing, whereby the right, title and interest of the Allottees created herein, may prejudicially be affected.

- The Promoters/Co-Promoter has not entered into any agreement for sale and/or development agreement or any other agreement / arrangement with any person or party with respect to the project land, including the Project and the said Unit which will, in any manner, affect the rights of Allottees under this Agreement.

- The Promoters/Co-Promoter confirms that the Promoters/Co-Promoter is not restricted in any manner whatsoever from selling the said Unit to the Allottees in the manner contemplated in this Agreement. The Promoters/Co-Promoter has clear and marketable title with respect to the Plot as declared in the Title Report annexed to this agreement and has the requisite rights to carry out development upon the Plot and also has actual, physical and legal possession of the Plot for the implementation of the Project.

- The Promoters has lawful rights and requisite approvals from the competent authorities to carry out development of the Project and shall obtain requisite approvals from time to time to complete the development of the project.

- There are no encumbrances upon the Plot or the Project except those disclosed in the Title Report.

- There are no litigations pending before any Court of law with respect to the Plot or Project except those disclosed in the Title Report.

- The Promoters\Co-Promoter has disclosed all drawings, sale plans, other drawings as given to the Promoters\Co-Promoter by the appointed Architect, Structural Consultants and any other consultants appointed by the Promoters\Co-Promoter to the Allottees and the Allottees is aware that professional liability has been undertaken by them individually with the Promoters\Co-Promoter which shall prevail on these consultants individually or cumulatively if there is any loss/ harm is caused to the Allottees and based on these said details of the drawings any of the calculations and areas shown, the Allottees has agreed to take the said Unit.

- All approvals, licenses and permits issued by the competent authorities with respect to the Plot and the said Project are valid and subsisting and have been obtained by following due process of law. Further, all approvals, licenses and permits to be issued by the competent authorities with respect to the Project shall be obtained by following due process of law and the Promoters\Co-Promoter has been and shall, at all times, remain to be in compliance with all applicable laws in relation to the Project, project land, Building/wing and common areas.

- The Promoters/Co-Promoter has the right to enter into this Agreement and has not committed or omitted to perform any act or thing, whereby the right, title and interest of the Allottees created herein, may prejudicially be affected.

- The Promoters/Co-Promoter has not entered into any agreement for sale and/or development agreement or any other agreement / arrangement with any person or party with respect to the project land, including the Project and the said Unit which will, in any manner, affect the rights of Allottees under this Agreement.

- The Promoters/Co-Promoter confirms that the Promoters/Co-Promoter is not restricted in any manner whatsoever from selling the said Unit to the Allottees in the manner contemplated in this Agreement.

- After completion of Project the Promoters/Co-Promoter shall execute the conveyance deed/assignment of the Project to Society of Allottees, the Promoters/Co-Promoter shall handover lawful, vacant, peaceful, physical possession of the common areas of the Project to the Society of Allottees, after completion of the Project.

- The Promoters/Co-Promoter has duly paid and shall continue to pay and discharge undisputed governmental dues, rates, charges and taxes and other monies, levies, impositions, premiums, damages and/or penalties and other outgoings, whatsoever, payable with respect to the said project to the competent authorities till receipt of occupancy certificate for the said Project.

- No notice from the Government or any other local body or authority or any legislative enactment, government ordinance, order, notification (including any notice for acquisition or requisition of the said Land) has been received or served upon the Promoters/Co-Promoter in respect of the Plot and/or the Project except those disclosed in the Title Report.

- The Promoters/Co-Promoter herein has decided to have the name of the Project “La Vesta” and further erect or affix Promoters/Co-Promoter’s name board at suitable places as decided by the Promoters herein on the building and at the entrances of the scheme. The Promoters/Co-Promoter is also entitled to put/fix permanent attractive signboard, glow sign, name of the building, name of the Project and brand name of the Promoters/Co-Promoter at the gate and/or on the plot and/or on the Project.

- COVENANTS AS TO USE OF SAID UNIT:

The Allottees or himself/themselves with intention to bring all persons into whosoever hands the Unit may come, hereby covenants with the Promoters/Co-Promoter as follows:

- To maintain the Unit at the Allottees own cost in good and tenantable repair and condition from the date that of possession of the Unit is taken and shall not do or suffer to be done anything in or to the Project in which the Unit is situated which may be against the rules, regulations or bye-laws or change/alter or make addition in or to the  Project in which the Unit is situated and the Unit itself or any part thereof without the consent of the local authorities, if required.

- Not to store in the Unit any goods which are of hazardous, combustible or dangerous nature or are so heavy as to damage the construction or structure of the Project in which the Unit is situated or storing of which goods is objected to by the concerned local or any other authority and shall take care while carrying heavy packages which may damage or likely to damage the staircases, common passages or any other structure of the Project in which the Unit is situated, including entrances of the Project in which the Unit is situated and in case any damage is caused to the Project in which the Unit is situated or the Unit on account of negligence or default of the Allottees in this behalf, the Allottees shall be liable for the consequences of the breach.

- To carry out at his own cost all internal repairs to the said Unit and maintain the Unit in the same condition, state and order in which it was delivered by the Promoters/Co-Promoter to the Allottees and shall not do or suffer to be done anything in or to the Project in which the Unit is situated or the Unit which may be contrary to the rules and regulations and bye-laws of the concerned local authority or other public authority. In the event of the Allottees committing any act in contravention of the above provision, the Allottees shall be responsible and liable for the consequences thereof to the concerned local authority and/or other public authority.

- Not to demolish or cause to be demolished the Unit or any part thereof, nor at any time make or cause to be made any addition or alteration of whatever nature in or to the Unit or any part thereof, nor any alteration in the elevation and outside colour scheme of the Project in which the Unit is situated and shall keep the portion, sewers, drains and pipes in the Unit and the appurtenances thereto in good tenantable repair and condition, and in particular, so as to support shelter and protect the other parts of the Project in which the Unit is situated and shall not chisel/ core-cut or in any other manner cause damage to columns, beams, walls, slabs or RCC, Pardi or other structural members in the Unit without the prior written permission of the Promoters and/or the Society. The Allottees shall not enclose the chajjas, service slab, etc., in the said Unit.

- Not to do or permit to be done any act or thing which may render void or voidable any insurance of the Project in which the Unit is situated or any part thereof or whereby any increased premium shall become payable in respect of the insurance.

- Not to throw dirt, rubbish, rags, garbage or other refuse or permit the same to be thrown from the said Unit in the compound or any portion of the Plot and the Project in which the Unit is situated.

- Pay to the Promoters/Co-Promoter within (15) fifteen days of demand by the Promoters/Co-Promoter, his share of security deposit demanded by the concerned local authority or Government or giving water, electricity or any other service connection to the Project in which the Unit is situated.

- To bear and pay increase in local taxes, water charges, insurance and such other levies, if any, which are imposed by the concerned local authority and/or Government and/or other public authority, on account of change of user of the Unit by the Allottees for any purposes other than for purpose for which it is sold.

- The Allottees shall not let, sub-let, transfer, assign or part with interest or benefit factor of this Agreement or part with the possession of the Unit until all the dues payable by the Allottees to the Promoters/Co-Promoter under this Agreement are fully paid up.

- The Allottees shall observe and perform all the rules and regulations which the Society or Association may adopt at its inception and the additions, alterations or amendments thereof that may be made from time to time for protection and maintenance of the said building and the Unit therein and for the observance and performance of the Building Rules, Regulations and Bye-laws for the time being of the concerned local authority and of Government and other public bodies. The Allottees shall also observe and perform all the stipulations and conditions laid down by the Society or Association regarding the occupancy and use of the Unit in the Project and shall pay and contribute regularly and punctually towards the taxes, expenses or other out-goings in accordance with the terms of this Agreement.

- Till the final disposal of all the Units and Shops situated in the said Project the Allottees shall permit the Promoters/Co-Promoter and their surveyors and agents, with or without workmen and others, at all reasonable times, to enter into and upon the project land or any part thereof to view and examine the state and condition thereof.

- The Allottees hereby confirm that they have no objection to the Promoters installing, using, and/or retaining LED displays, hoardings and/or Banners/posters on the exterior walls, terrace, or any other suitable location within the Project, for the purposes of advertisement or otherwise, as deemed appropriate by the Promoters. The Promoters/Co-Promoter, including its employees, agents, or contractors, shall have access to the said Project for installation, maintenance, operation, and replacement of the said LED displays and hoardings in the Project even after the formation of the Society and handover of possession. The Allottees hereby grant their consent to the Promoters/Co-Promoter in this regard, and no further consent, approval, or permission shall be required from the Allottees or the Society for the aforesaid purposes hereafter for the same.

- The Allottees has requested the Promoters to allot a bare shell Unit with the electric, water and drainage connection. Accordingly, at the request of the Allottees the Promoters has agreed to allot said Unit without internal amenities.

- The Promoters/Co-Promoter and/or its agent shall at all times be allowed to enter the said Project and the Plot to show the unsold shops and Units in the said Project to the potential buyers until such time all Units are sold.

- That the Allottees shall indemnify and keep indemnified, defended and hold harmless, the Promoters/Co-Promoter towards or against any actions, proceedings, cost, claims and demands in respect of any breach, non-observance or non-performance of such obligations given specifically herein to the Allottees.

- That at the request of the Allottees the Promoters has allotted one (1) no. of parking space to the Allottees. The Allottees hereby undertake not to demand from the Promoters/Co-Promoter and/or make any claim on the unsold parking in the Project.

- That the parking spaces allotted to the Allottees shall be used only for the purposes of parking and that the said space is designed and made for use of parking a vehicle. That this has been clearly made aware to the Allottees and the same has been agreed by the Allottees to follow.

- That nothing herein contained shall construe as entitling the Allottees any right on any of the adjoining, neighboring or the remaining Project/common areas (unless specifically mentioned) of the remaining portion of the Project unless specifically agreed and consideration dispensed by the Allottees to the Promoters/Co-Promoter in this regard.

- SEPARATE ACCOUNT FOR SUMS RECEIVED:

i. The Promoters shall maintain a separate account in respect of sums received by the Promoters/Co-Promoter from the Allottees towards Total Consideration of the said Unit and as advance or deposit, sums received on account of the share capital for the induction in the Society, towards the out goings, legal charges and shall utilize the amount only for the purpose for which they have been received.

ii. The Allottees shall make all payments of the Total Consideration to the Promoters through an account payee cheque/demand draft/pay order/wire transfer/electronic transfer or any other instrument drawn in favour of “SEAVISTA INFRASTRUCTURE LLP” A/c No. 10210819652, IFSC NO: IDFB0040134 with IDFC FIRST Bank, Branch Kharghar, Navi Mumbai. In case of any financing arrangement entered by the Allottees with any financial institution for availing home loan with respect to the said Unit, the Allottees undertakes to direct such financial institution to disburse/pay all such amounts towards Total Consideration due and payable to the Promoters through an account payee cheque/demand draft/wire transfer/any other instrument drawn in favour of “SEAVISTA INFRASTRUCTURE LLP” A/c No. 10210819652, IFSC NO: IDFB0040134 with IDFC FIRST Bank, Branch Kharghar, Navi Mumbai. In case of change of bank account number as mentioned above, the Allottees shall make payment as conveyed by Promoters in writing to the Allottees.

Provided that the Promoters shall be allowed to withdraw the sums received from the Allottees and utilise the same as contemplated and permitted under the said act and rules and regulations made thereunder.

- RESTRICTIVE COVENANT:

i. Nothing contained in this Agreement is intended to be nor shall be construed as a grant, demise or assignment in law of the said Unit or of the said Plot and Project or any part thereof. The Allottees shall have no claim save and except in respect of the Unit hereby agreed to be sold to him and all open spaces, parking spaces, lobbies, staircases, terraces recreation spaces, will remain the property of the Promoters/Co-Promoter until the final disposal of all the units situated in the Project and/or said Plot and/or said Project is transferred to the Society or Association as hereinbefore mentioned.

ii. The Allottees hereby grants their consent to the Promoters/Co-Promoter for availing such loan and/or financial assistance on such terms and conditions as the Promoters/Co-Promoter may deem fit and proper subject to the repayment thereof by the Promoters/Co-Promoter. After the Promoters executes this agreement, the Promoters/Co-Promoter shall not mortgage or create a charge on the Unit and if any such mortgage or charge is made or created then notwithstanding anything contained in any other law for the time being in force, such mortgage or charge shall not affect the right and interest of the Allottees who has taken or agreed to take such Unit.

- RESTRICTIONS ON TRANSFER:

i. The Allottees of the said Unit will not transfer or assign interest or benefit of this Agreement, until all the dues payable by the Allottees to the Promoters/Co-Promoter under this Agreement are fully paid up and even after such payment, only if the Allottees have not been guilty of breach or non-observance of any of the terms and conditions of this Agreement and until the Allottees have obtained the Promoters/Co-Promoter consent in writing to the same. So long as all or any of their dues herein stated remains unpaid and so long as the said Society or Association shall not be registered, the Allottees shall not, without the prior consent in writing of the Promoters/Co-Promoter, let, sublet, transfer, assign or part with the possession of the said premises or any part thereof.

- BINDING EFFECT:

i.  Forwarding this Agreement to the Allottees by the Promoters does not create a binding obligation on the part of the Promoters/Co-Promoter or the Allottees until, firstly, the Allottees signs and delivers this Agreement with all the schedules along with the payments due as stipulated in the Payment Plan within 30 (thirty) days from the date of receipt by the Allottees and secondly, appears for registration of the same before the concerned Sub-Registrar as and when intimated by the Promoters/Co-Promoter. If the Allottee(s) fails to execute and deliver to the Promoters/Co-Promoter this Agreement within 30 (thirty) days from the date of its receipt by the Allottees and/or appear before the Sub-Registrar for its registration as and when intimated by the Promoters/Co-Promoter, then the Promoters/Co-Promoter shall serve a notice to the Allottees for rectifying the default, which if not rectified within 15 (fifteen) days from the date of its receipt by the Allottees, application of the Allottees shall be treated as cancelled and all sums deposited by the Allottees in connection therewith including the booking amount shall be returned to the Allottees without any interest or compensation whatsoever.

- ENTIRE AGREEMENT:

i. This Agreement, along with its schedules and annexures, constitutes the entire Agreement between the Parties with respect to the subject matter hereof and supersedes any and all understandings, any other agreements, allotment letter, correspondences, arrangements whether written or oral, if any, between the Parties in regard to the said Unit as the case may be.

- RIGHT TO AMEND:

i. This Agreement may only be amended through written consent of the Parties.

- PROVISIONS OF THIS AGREEMENT APPLICABLE TO ALLOTTEES/ SUBSEQUENT ALLOTTEES:

i. It is clearly understood and so agreed by and between the Parties hereto that all the provisions contained herein and the obligations arising hereunder in respect of the Project shall equally be applicable to and enforceable against any subsequent Allottees of the Unit, in case of a transfer, as the said obligations go along with the Unit for all intents and purposes. In case of transfer of unit by the Allottees to the new Allottee/s at any future date, the same shall attract transfer charges leviable by CIDCO as per actual applicable rate prevailing at that time.

- SEVERABILITY:

i. If any provision of this Agreement shall be determined to be void or unenforceable under the Act or the Rules and Regulations made thereunder or under other applicable laws, such provisions of the Agreement shall be deemed amended or deleted in so far as reasonably inconsistent with the purpose of this Agreement and to the extent necessary to conform to Act or the Rules and Regulations made thereunder or the applicable law, as the case may be, and the remaining provisions of this Agreement shall remain valid and enforceable as applicable at the time of execution of this Agreement.

- METHOD OF CALCULATION OF PROPORTIONATE SHARE WHEREVER REFERRED TO IN THE AGREEMENT:

i. Wherever in this Agreement it is stipulated that the Allottees have to make any payment, in common with other Allottee(s) in the Project, the same shall be in proportion to the carpet area of the Unit to the total carpet area of all the Units in the Project.

- FURTHER ASSURANCES:

Both Parties agree that they shall execute, acknowledge and deliver to the other such instruments and take such other actions, in additions to the instruments and actions specifically provided for herein, as may be reasonably required in order to effectuate the provisions of this Agreement or of any transaction contemplated herein or to confirm or perfect any right to be created or transferred hereunder or pursuant to any such transaction.

- PLACE OF EXECUTION:

i. The execution of this Agreement shall be complete only upon its execution by the Promoters/Co-Promoter through its authorized signatory at the Promoter’s Office, or at some other place, which may be mutually agreed between the Promoters and the Allottees. After the Agreement is duly executed by the Allottees and the Promoters/Co-Promoter or simultaneously with the execution the said Agreement shall be registered at the office of the Sub-Registrar.

ii. The Allottees and/or Promoters/Co-Promoter shall present this Agreement as well as the conveyance/assignment of lease at the proper registration office of registration within the time limit prescribed by the Registration Act and the Promoters/Co-Promoter will attend such office and admit execution thereof.

- (i) That all notices including notice of demand to be served on the Allottees and the Promoters/Co-Promoter as contemplated by this Agreement shall be deemed to have been duly served, if sent to the Allottees and the Promoters/Co-Promoter by Registered Post A.D/speed post and/or notified email ID at their respective addresses specified below:

Allottees Details:

| Name of Allottees | MR. JITIN JOSE, MRS. JENNY JITIN |
| --- | --- |
| Address of Allottees | B-103, Kunal 1, Plot no.204, Opp. Nerul Police Station, Sector-21, Nerul, Navi Mumbai, Nerul Node-3, Thane, Maharashtra-400706, India |
| Email ID | jitin.jose@gmail.com |

Promoters Details:

| Name of Promoters | M/s. Seavista Infrastructure LLP |
| --- | --- |
| Address of Promoters | Plot No. 17+31+32, Sector -13, Nerul, Navi Mumbai-400706, Maharashtra, India. |
| Email ID | seavistainfra@gmail.com |

Co-Promoter Details:

| Name of Co-Promoter | M/s. Pankaja Developers |
| --- | --- |
| Address of Co-Promoter | Office at Ground Floor, Plot no. 151, Kumars, Sector-21, Nerul, Navi Mumbai- 400706, Maharashtra, India. |
| Email ID | pgupta1387@gmail.com |

(ii) It shall be the duty of the Allottees and the Promoters/Co-Promoter to inform each other of any change in address subsequent to the execution of this Agreement in the above address by Registered Post failing which all communications and letters posted at the above address shall be deemed to have been received by the Promoters or the Allottees, as the case may be.

(iii) Upon handing over of the possession of the Unit to the Allottees under this agreement, all the notices on the Allottees shall be served at the address specified hereinabove unless there is a specific written request to revise the address for communication.

- JOINT ALLOTTEES:

That in case there are Joint Allottees all communications shall be sent by the Promoters/Co-Promoter to the Allottees whose name appears first and at the address given by him/her which shall for all intents and purposes to consider as properly served on all the Allottees.

- STAMP DUTY AND REGISTRATION:

The charges towards stamp duty and Registration of this Agreement shall be borne by the Allottee.

- DISPUTE RESOLUTION:

Any dispute between parties shall be settled amicably. In case of failure to settle the dispute amicably within sixty (60) days after the date of dispute raised, the Party raising the dispute shall give written notice of it to the other Party, which shall be then referred to the Maharashtra Real Estate Regulatory Authority as per the provisions of the Real Estate (Regulation and Development) Act, 2016, Rules and Regulations, thereunder.

- WAIVER NOT A LIMITATION TO ENFORCE:

(i) The Promoters/Co-Promoter may, at its sole option and discretion, without prejudice to its rights as set out in this Agreement, waive the breach by the Allottees in not making payments as per the Consideration Table including waiving the payment of interest for delayed payment. It is made clear and so agreed by the Allottees that exercise of discretion by the Promoters/Co-Promoter in the case of one Allottees shall not be construed to be a precedent and/or binding on the Promoters/Co-Promoter to exercise such discretion in the case of other Allottees.

(ii) Failure on the part of the Promoters/Co-Promoter to enforce at any time or for any period of time the provisions hereof shall not be construed to be a waiver of any provisions or of the right thereafter to enforce each and every provision.

- GOVERNING LAW AND JURISDICTION:

That the rights and obligations of the Parties under or arising out of this Agreement shall be construed and enforced in accordance with the Laws of India for the time being in force. All disputes concerning this agreement shall be subject to the jurisdiction of courts in Mumbai.

IN WITNESS WHEREOF PARTIES HEREINABOVE NAMED HAVE SET THEIR RESPECTIVE HANDS AND SIGNED THIS AGREEMENT FOR SALE IN THE PRESENCE OF ATTESTING WITNESS, SIGNING AS SUCH ON THE DAY FIRST ABOVE WRITTEN.

FIRST SCHEDULE

(the “Plot”)

All that piece and parcel of leasehold land bearing Plot no.17+31+32, admeasuring 1392.42 sq. meters or thereabouts situated at Sector-13, Nerul, Taluka & District Thane, Navi Mumbai, Maharashtra, India and bounded as under:

| On or towards the North by: | 12.00 meters wide road |
| --- | --- |
| On or towards the South by: | 12.00 meters wide road |
| On or towards the West by: | 7.00 meters wide road |
| On or towards the East by: | 15.00 meters wide road |

SECOND SCHEDULE

(the “Project”)

A residential cum commercial project named “La Vesta” comprising building utilizing 6,806.249 sq. meters available under UDCPR, 2020 on the said Plot:

| Floor | Use |
| --- | --- |
| Ground | Shops |
| 1st to 6th | Parking |
| 7th to 19th | Habitable flats |
| 20th (Terrace Top) | Swimming Pool |

THIRD SCHEDULE

(the “Unit”)

Residential Flat no. 903, 9th Floor,, admeasuring about 62.48 sq. meters. RERA Carpet Area plus deck area admeasuring about 3.96 sq. meters along with One (1) no. of covered car parking space at Podium level P5 bearing unit no.09 admeasuring 12.50 sq. meters  having 5.00 meter length x 2.50 meter breadth x 3.00 meter vertical in the Project known as “La Vesta” being constructed on the Plot more particularly described in First Schedule hereinabove.

| SIGNED SEALED & DELIVERED BY WITHIN NAMED "PROMOTERS" |  |
| --- | --- |
| M/S. SEAVISTA INFRASTRUCTURE LLP Through its Authorised / Designated Partners- 1. Mr. Shafique Ahmed Jameel Ahmed Ansari |  |
| PHOTO & LEFT HAND THUMB IMPRESSION | SIGNATURE |
| 2. Mr. Navin S. Bhatla |  |
| PHOTO & LEFT HAND THUMB IMPRESSION | SIGNATURE |
| SIGNED SEALED & DELIVERED BY WITHIN NAMED “CO-PROMOTER” |  |
| M/S. PANKAJA DEVELOPERS Through its Proprietor- Mr. Pankaj Dharmendra Gupta |  |
| PHOTO & LEFT HAND THUMB IMPRESSION | SIGNATURE |
| SIGNED AND DELIVERED BY WITHIN NAMED "ALLOTTEES" |  |
| - MR. JITIN JOSE |  |
| PHOTO & LEFT HAND THUMB IMPRESSION | SIGNATURE |
| - MRS. JENNY JITIN |  |
| PHOTO & LEFT HAND THUMB IMPRESSION | SIGNATURE |

In presence of:

- ___________________________ 	2. ___________________________

RECEIPT

Received from MR. JITIN JOSE, MRS. JENNY JITIN on this ____ July, 2025 a sum of Rs. 49,50,000 /- (Rupees Fifty  Lakh Fifty  Thousand  Only)  as and by way of Initial Booking Amount out of the Total agreed consideration of Rs. 1,00,00,000 /- (Rupees  One Crore  Only) in respect of the purchase of unit being Flat no. 903, 9th Floor, admeasuring about 62.48 sq. meters RERA Carpet Area plus deck area admeasuring about 3.96 sq. meters in the said Project known as “La Vesta” to be constructed on all that piece and parcel of land bearing Plot no.17+31+32, on the plot admeasuring 1392.42 sq. meters or thereabouts situated at Sector-13, Nerul, Taluka & District Thane, Navi Mumbai, Maharashtra, India.

| Sr.No | Amount Rs | Bank and Branch | Chq_No | Chq_Date |
| --- | --- | --- | --- | --- |
| 1 | 10,00,000/- | , | KKBKR52025081300715682 |  |
| 2 | 1,00,000/- | , | CIN:25081900226920KKBK, Bank Ref No.0039077110, Ack No.AM10272205 |  |
| 3 | 3,00,000/- | , | UTRRRN KKBKR12025082400895384 |  |
| 4 | 19,00,000/- | , | NEFTNNR202508250110568 |  |
| 5 | 2,00,000/- | , | UTRRRN: KKBKR12025090400673318 |  |
| 6 | 15,00,000/- | , | CBINH25330472062 |  |
| 7 | 3,02,500/- | , | CBINH26083731560 |  |
| 8 | 2,47,500/- | , | CBINH26150602481 |  |

WE SAY RECEIVED

M/S. SEAVISTA INFRASTRUCTURE LLP

Through its Authorised / Designated Partners:

1. Mr. Shafique Ahmed Jameel Ahmed Ansari

___________________________

2. Mr. Navin S. Bhatla

___________________________

M/S. PANKAJA DEVELOPERS

Through its proprietor:

Mr. Pankaj Dharmendra Gupta

___________________________

In presence of:

- ________________________________________

- ________________________________________

Date: _____________

Place: Navi Mumbai

ANNEXURE H

(List of Internal amenities)

Kitchen: - Vitrified flooring & Granite platform with stainless steel sink - Tiles up to window level above platform

Living & Bedrooms: - Gypsum finished walls in rooms - Vitrified flooring

Bathrooms & Toilets: - Concealed plumbing with hot & cold diverter (Arrangement of reputed make) - Premium sanitary fittings/Antiskid flooring - Provision for geyser in all bathrooms - Full height glazed tiles

Doors & windows: - uPVC Sliding Windows - Decorative/laminate finish plywood doors

Electrical fittings: - Good quality switch board & switches - Extensive electrical layout with telephone, TV & AC points - Provision for internet connectivity

Painting: - All internal walls with premium emulsion paint

ANNEXURE H

(List of External amenities)

- Intelligent lift Mechanism of Branded Make - Ample Car Parking as per Approved Plan - Two Car lift for convenience - Refreshingly Designed Entrance Lobby - Advanced Fire Fighting System - High Tech CCTV Surveillance for Common Areas - Intercom Facility in All Flats - Extravagant & Scenic Rooftop Sky swimming pool - Added Security with Video Door Phone - Power Backup Facility for lifts & Common Areas - Passenger lift & fire lift both stretcher size - Name board of the Building with Glow sign with separate electricity meter

List of Annexures

| Annexure | Document |
| --- | --- |
| Annexure A | A copy of Index 2 of Agreement to Lease |
| Annexure B | A copy of Index 2 of Development Agreement |
| Annexure C | A copy of Index 2 of Deed of Rectification |
| Annexure D | A copy of Commencement Certificate |
| Annexure E | A copy of RERA Registration Certificate |
| Annexure F | A copy of the Title Report |
| Annexure G | A copy of Floor Plan showing the said Unit and covered parking separately marked |
| Annexure H | List of Amenities (Internal & External) |